## Slide 1: Tech Titans
Tioluwani Adesina, Luca Furino, Alessandro Pomponi, Michel Al Khouri

## Slide 2: Task Breakdown/Timeline/task Assignment
Luca | Alessandro | Michel | Tioluwani
As a user, I want to be able to mess around with and test out the physics concepts. Add color to elements of sandbox physics screen. Add UI elements to the sandbox physics screen. [1 week] | As a user, I want to test out physics concepts and have fun while doing it with a game. Add color to elements of game physics screen. Add UI elements to the game physics screen. [1 week] | As a user, I want a starting screen so that I don't get thrown into the physics immediately. Add color to elements of main screen. Add UI elements to main screen. [1 week] | As a user, I want to have a settings screen so that I can change the program settings. Add UI elements to the settings screen. Add color to elements of settings screen. [1 week]
As a user, I want to see the demonstration of projectile motion physics. Add projectile motion logic. [2-3 weeks] | As a user, I want to see a demonstration of energy conservation throughout the animation. Add energy conservation logic to graphs. [2-3 weeks] | As a user, I want to navigate between screens. Add logic to navigation buttons on main screen. Add logic to menu for navigation to other screens. [1 week] | As a user, I want to control the spring and see a demonstration of spring physics. Add spring logic and controllability. [2-3 weeks]
As a developer, I want the simulation properties to not break the program. Fine tune limits on properties. Make sure all features work correctly. [2-3 weeks] | As a developer, I want the simulation properties to not break the program. Fine tune limits on properties. Make sure all features work correctly. [2-3 weeks] | As a user, I want to control the difficulty of the game so that I don't get overwhelmed. Add game mechanics. Add difficulty settings. [1-2 weeks] | As a user, I want to know how to use the program and the physics principles at work. Create user manual. [1 week]
 |  | As a user, I want to control the sound level of the program. Add sounds to program. Add controllability over the sound level. [1-2 weeks] | As a user, I want to use the program in English or French. Add French translation to all wording of the program. [1 week]

## Slide 3: Class diagram

## Slide 4: Sample input/output grid
Simulator Scene Input | Simulator Scene Output
Amplitude Slider/Mouse Drag | Affects visual compression and the amplitude of the oscillations of the spring.
Velocity Slider | Affects the horizontal/vertical velocity of the projectile.
Gravity Slider | Affects speed/trajectory of the projectile.
Angle Slider/Mouse Drag | Affects horizontal/vertical velocity of the projectile.
Spring Constant Slider | Affects the amplitude of the oscillations of the spring.
Mass Slider | Affects the amplitude of the oscillations spring.
Start/Stop/Reset Buttons | Resumes/Pauses/Restarts the simulated animation.
Advance To/Rewind To Buttons | Skips to the specified time in the simulated animation.
Simulator Scene Input | Simulator Scene Output
Time Remaining Label | Displays the amount of time left in a game.
Points Label | Displays the points/goals scored in a game.
Amplitude Slider/Mouse Drag | Affects visual compression and the amplitude of the oscillations.
Velocity Slider | Affects speed of the projectile and horizontal/vertical velocity.
Angle Slider/Mouse Drag | Affects horizontal/vertical velocity.
Start/Reset Buttons | Commences/Restarts the simulated animation.
Difficulty Button | Three selectable difficulty options that determine the time given in game, the points received on a goal, and the hidden values of gravitational acceleration, and spring constant.

## Slide 5: Wireframes
Simulator Scene​ ​
This is the primary main scene of the simulator. It is devised into five major sections: Parameter Adjustments, Controls, Dynamic Labels, Bar Graphs, and the animation space.
The Parameter Adjustments contain six different variables that the user can manipulate.
The simulator controls include a start and stop button, a reset button, and two more buttons allowing the user to advance or rewind to a particular time in the animation.
Th Dynamic Labels include the horizontal and vertical velocity of the projectile, the amplitude of the spring's oscillations, and the total time take to complete a given simulation.

## Slide 6: Wireframes (cont.)
Game Scene
This is the secondary main scene of the simulator. It takes the physics principles mentioned previously and applies them to a game setting.
Some of the features unique to the scene include a game timer and a scorekeeper; to see how much you have remaining in your game and how many points you have accumulated, respectively.
Controls and adjustable parameters have been reduced to include only the essentials to the game scene, in addition to a difficulty selector as well.

## Slide 7: Wireframes (cont.)
Starting Menu Scene

## Slide 8: Wireframes (cont.)
Settings Menu Scene
User Guide

## Slide 9: Sprint Report

## Slide 10: Sprint Report (CONT.)

## Slide 11: Sprint Report (CONT.)

## Slide 12: Closing slide